**Scrum Meeting Minutes -- 3**

**Date:** March.29, 2017

**Time:** 9:15-9:45

**Location:** NSCC\_IT Room\_D315

**Purpose:** Divide the work and naming functions and variables

**Attendees**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **✓** | **Contact** | **Capacity** |
| Yan Liu | **✓** | [w0122904@nscc.ca](mailto:w0122904@nscc.ca) | NSCC-IT campus |
| Paddy Vaughan | **✓** | [w0277831@nscc.ca](mailto:w0277831@nscc.ca) | NSCC-IT campus |
| Minsu Lee | **✓** | [w0293156@nscc.ca](mailto:w0293156@nscc.ca) | NSCC-IT campus |

**Agenda**

1. Meeting every week at first class of RIA for 20 min.
2. Everyone Participate or email if absent.
3. Discuss and share on GitHub.

**Discussion**

1. Naming functions and variables.
2. Update template based on naming.
3. Divide the work to each member.

**Action Items**

| **Item** | **Action Item** | **Date Added** | **Assigned To** | **Date Due** | **Status** |
| --- | --- | --- | --- | --- | --- |
| 2-01 | Create function template based on naming | March 29 | Minsu | March 29 | Closed |
| 3-01 | Create CRUD on backend page | March 29 | Yan | March 30 | Closed |
| 3-02 | Create Read function for frontend page | March 29 | Paddy | March 31 | Closed |
| 3-03 | Implement dialog and effects on backend | March 30 | Minsu | March 31 | Closed |
| 3-04 | Create validation and sorting functions | March 30 | Minsu, Paddy | March 31 | Closed |