**Scrum Meeting Minutes -- 4**

**Date:** March.31, 2017

**Time:** 11:00-11:30

**Location:** NSCC\_IT\_Room\_D313

**Purpose:** Merge branch and check bugs

**Attendees**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **✓** | **Contact** | **Capacity** |
| Yan Liu | **✓** | [w0122904@nscc.ca](mailto:w0122904@nscc.ca) | NSCC-IT campus |
| Paddy Vaughan | **✓** | [w0277831@nscc.ca](mailto:w0277831@nscc.ca) | NSCC-IT campus |
| Minsu Lee | **✓** | [w0293156@nscc.ca](mailto:w0293156@nscc.ca) | NSCC-IT campus |

**Agenda**

1. Meeting every week at first class of RIA for 20 min.
2. Everyone Participate or email if absent.
3. Discuss and share on GitHub.

**Discussion**

1. GitHub automated testing
2. Set up basic data such as images

**Action Items**

| **Item** | **Action Item** | **Date Added** | **Assigned To** | **Date Due** | **Status** |
| --- | --- | --- | --- | --- | --- |
| 1-01 | Research GitHub automated testing | March 31 | Minsu | April 2 | Open |
| 2-01 | Collecting data and set up on server | March 31 | Yan | April 2 | Open |
|  | Remain work of frontscripts.js | March 31 | Paddy | March 31 | Closed |